| PROJECT PROGRESS REPORT Ref: ___/___/ PPR/ ___ |  |
| --- | --- |

- This report contains two parts.   The first part is for the client, but BOTH parts are for internal reporting and should be sent to your business manager and the Project Support Center (or Corporate Project Office).

| Client | <Company Long Name> | PA Number | <PA Number> |
| --- | --- | --- | --- |
| Project | <Project Name> | Financial Period | Start: <Financial Start Date> End: <Financial End Date> |
| Project Description |  |
| Project Manager | <Project Manager> | Date |  |
| Country |  | Region |  |
| Type of Project | <Time Hire / T&M / Fixed Price> | Description |  |

- Description = Financial Apps Implementation, etc

- Insert brief textual description of the overall status of the project in section 1.

| 1 | Progress |
| --- | --- |

- Complete section 2A or attach a client work progress statement available as PJM Project Workbench views.  Alternatively you may supply a work progress statement as described in the Work Management section of the PJM Deliverable Reference, using the project management tool being employed on the project.  See PJM Work Management Procedures, Work Progress Reporting Section for information you should include.

| 2A | Work Progress |
| --- | --- |

- Enter all planned deliverables and milestones in the following table.  Also include all additional deliverables and milestones generated from any APPROVED change request forms  (CRF).

| 2B | Deliverables and Milestones (Include Complete list) |  |
| --- | --- | --- |
| Contract or CRF | ID | Description | Baseline Plan Date | Forecast or Actual Date | Client Approval (Y/N) |

| 3 | Problems and Issues |
| --- | --- |
|  | Outstanding From Last Period | Closed this Period | New this Period | Outstanding |
| Quantity of Problems |  |  |  |  |
| Summary of Outstanding Problems/Issues: |

| 4 | Change Requests for This Period - Current * Attach CRF’S if Appropriate |
| --- | --- |
|  | Any new changes requested by Client? * | Y, N |
|  | Any new changes requested by Oracle? * | Y, N |
|  | Any new quotations made? | Y, N |
|  | Any new quotations required? | Y, N |
|  | Any quotations awaiting Client Decision? | Y, N |

| 5 | List of Change Requests |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| CRF | Date | Description | Days/Fees | Fixed Price or T&M | Work in Progress | Oracle/Client Approvals | PA Reference |
|  |  |  |  |  | Y, N | Y/N Y/N |  |
|  |  |  |  |  | Y, N | Y/N Y/N |  |
|  |  |  |  |  | Y, N | Y/N Y/N |  |

| 6 | Major Activities for Next Period |
| --- | --- |

| 7. | Audit, Review and Healthcheck Schedule |  |  |
| --- | --- | --- | --- |
| Type | Date Scheduled | Performed by | Date Performed |
| Healthcheck (Initial) |  |  |  |

| 8 | Next Project Sponsor Meeting/Progress Meeting |
| --- | --- |
|  | Date: |  | Venue: |  |

## Oracle Internal Project Progress Report

- This section is STRICTLY ORACLE CONFIDENTIAL.  Submit the client progress report along with this Oracle Internal Progress Report.  Also attach the following PJM work management deliverables:  Work Progress Statement and Financial Progress Statement.  


If your project plan contains Client effort, then all non- Oracle resources should be filtered or deleted from a COPY of the project plan before printing the views that comprise the Work Progress Statement

| 9 | Status Summary | Y, N, NA | Must Provide Reason if No |
| --- | --- | --- | --- |
|  | Are the Estimating Factors up to date? |  |  |
|  | Risk Analysis and Containment Measures up to date? |  |  |
|  | Latest Baseline Project Plan agreed with client? |  |  |
|  | Current Project Plan up to date? |  |  |
|  | Current Project Budget agreed and up to date with Practice and client? |  |  |
|  | Client Progress Meeting held? |  |  |
|  | Client Progress Report Delivered? |  |  |

- Section 10A is a summary of the Work Progress Statement.

Effort =  Oracle-supplied effort only.   
 
Contingency (e.g. overruns) and Risk provision(e.g. risks) should be  included in the workplan at  a minimum of a single task per phase, and should not be allocated unless approved. 

Available PJM Project Workbench views produce the following:

-  Approved Plan = Original days + Approved change days, and should be the baseline

-  New total Plan days = Actual Days + New Estimated Days to complete

-  Variance in Plan = Approved total days in plan - New total days in plan

Attach CRF’s if there are any UNAPPROVED change days.

| 10A | Project Workplan Tracking Controls (As of <Financial Start Date> to <Financial End Date>) | Total Oracle Days |
| --- | --- | --- |
|  | Approved Work Plan (Baseline) |
|  | Original Project Days (excluding reserves) |  |
|  | Approved Change Days |  |
|  | Approved Total Days in Plan (excluding reserves) |  |
|  | Current Work Plan |
|  | Number of Oracle Staff Planned or Required |  |
|  | Number of Oracle Staff Currently on Project |  |
|  | Unapproved Change Days (not in plan) * |  |
|  | Actual Days Spent this month (chargeable to client) |  |
|  | Actual Days Spent this month (not chargeable to client) |  |
|  | Actual Days Spent to-date |  |
|  | New Estimated Days to Complete (excluding reserves) |  |
|  | New Total Days in Plan (excluding reserves) |  |
|  | Risk Provision and Contingency Reserves |
|  | Unused Risk Provision Days |  |
|  | Unused Contingency Days |  |
|  | Total Unused Reserves (Contingency and Risk Provision) Days |  |
|  | Variance (Approved Total Days - New Total Days in Plan) |  |
|  | Explanations of Variance |  |

- Section 10B is a summary of the Financial Progress Statement.

D below is quantifying Overspend/ Underspend

E,F,G are measuring productivity and give a guide earned value (client view)

| 10B | Project Financial Tracking Controls (As of <Financial Start Date> to <Financial End Date>) |
| --- | --- |
| A (Input) | B (Input) | C (Input) | D (B+C) | E (B/D) | F (Input) | G (E-F) |
| Total Budgeted Labor Fees | Total Actual Labor Fee s | Estimate to Complete | Total Planned Labor Fees (Est. Total Spend) | Actual % of Total Planned | Proj Mgr Est of % Work Complete | Variance Actual % - Proj Mgr % (Work vs. Fees) |

- Complete the reserve (contingency and risk provision) management table according to your local practice standards.

| 11 | Project Reserves |
| --- | --- |
|  | Date | Use of Reserves Justification | Reserves Released Days | Reserves Remaining Days |

- Add additional metrics as per the Project Management Plan.
Example-
Design Defects:    
Minor-  Affects only one design/program
Major-  Affects several designs/programs 
Code Defects:  
Major- Prevents test from continuing
Minor- Does not prevent test from continuing

| 12 | Quality Measures ALL FIGURES CUMULATIVE |
| --- | --- |
|  |  | Number of Minor Defects | Number of Major Defects | Total Budgeted Days to Fix | Total Non-Budgeted Days to Fix |

| 13 | Internal Issues (Support of Project by Oracle) |
| --- | --- |
|  | Top 3 Risks/Issues (include mitigation) |
|  | Technical |
|  | Any new significant changes to design? | Y, N |
|  | Any new computer environment problems? | Y, N |
|  | Any new problems with tool set? | Y, N |
|  | Staffing |
|  | Staff deficiencies: number of staff | Y, N |
|  | Staff deficiencies: skills of staff | Y, N |
|  | Staff deficiencies: performance of staff | Y, N |
|  | Contractual |
|  | Any contracted requirements which may be difficult to meet? | Y, N |
|  | Any key dates missed or threatened? | Y, N |
|  | Any contracted delivered items to date NOT approved by Client? | Y, N |
|  | Other | Y, N |
|  | Other (Worldwide Support, Worldwide Education, Product Development, Sales, etc.) | Y, N |
|  | Explanations of ‘Y’ Answers and any other issues: |