| PROJECT MANAGEMENT CHECKLIST Ref: ___/___/ PMC/ ___ |  |
| --- | --- |
| Client: <Company Long Name> | Business Unit: <Business Unit> | Date: 30-Jul-99 |
| Phase: <Project Phase> | Priority(H, M, L): <Priority (H ,M, L)> | Requested By: <Requested By Name> |
| Project Accounting Number: <PA Number> |  | Quality Manager: <Quality Manager> |

- These questions relate to the project management of projects.  You can perform project management reviews at anytime during the project.

| Assessment Questions | Yes | No | N/A | Comments | REF. |
| --- | --- | --- | --- | --- | --- |
| 1. Scope, Objectives, and Approach |  |  |  |  |  |
| Do the Scope, Objectives, Approach clearly define the project objectives, scope, and approach? |  |  |  |  |  |
| Are the Scope, Objectives, and Approach consistent with the client's needs? |  |  |  |  |  |
| Have the Scope, Objectives, and Approach been discussed with and agreed to by consulting and the client? |  |  |  |  |  |
| Are project team members familiar with the Scope, Objectives, and Approach and Project Schedule? |  |  |  |  |  |
| Are all assumptions relating to the scope and conduct of the project clearly stated? |  |  |  |  |  |
| Was a Project Management Plan created to measure the progress and ensure that the project team adheres to project standards? |  |  |  |  |  |
| Are project reporting mechanisms clearly stated and agreed to by the client in the Project Management Plan? |  |  |  |  |  |
| Are consulting and client roles and responsibilities clearly defined in the Project Management Plan? |  |  |  |  |  |
| Have initial user acceptance criteria been determined and documented? |  |  |  |  |  |
| 2. Work Breakdown Structure |  |  |  |  |  |
| Is a method workplan template appropriate for this project? |  |  |  |  |  |
| Is it being used? |  |  |  |  |  |
| Is senior management aware of any variances from the workplan template? |  |  |  |  |  |
| Have all appropriate tasks been identified? |  |  |  |  |  |
| Is there a workday estimate and duration for each task? |  |  |  |  |  |
| Are estimates based in whole or in part on the Project Estimating Guidelines? |  |  |  |  |  |
| Have large tasks been sub-divided appropriately (i.e., sub-tasks of two weeks or less)? |  |  |  |  |  |
| Has the effect of the learning curve been taken into account in estimating and assigning staff to specific tasks? |  |  |  |  |  |
| Have team leaders participated in the estimating process? |  |  |  |  |  |
| Have detailed estimates been compared to original, proposed estimates? |  |  |  |  |  |
| Have administrative tasks been included? |  |  |  |  |  |
| Have quality assurance tasks been included? |  |  |  |  |  |
| Have contingencies been included? |  |  |  |  |  |
| Is the Work Breakdown Structure identified by version number and date? |  |  |  |  |  |
| Have appropriate product upgrade requirements been included in the WBS? |  |  |  |  |  |
| Have Oracle's product release levels been discussed and integrated into the project plan? |  |  |  |  |  |
| 3. Milestones and Deliverables |  |  |  |  |  |
| Does the project have a clearly defined schedule of deliverables (milestones)? |  |  |  |  |  |
| Are project milestones consistent with the Project Schedule? |  |  |  |  |  |
| Are project milestones consistent with the overall project objectives? |  |  |  |  |  |
| Are project milestones understood and agreed to by the client? |  |  |  |  |  |
| Have acceptance criteria and sign-off procedures been defined and agreed to by the client? |  |  |  |  |  |
| Is there evidence that sign-off procedures are being followed? |  |  |  |  |  |
| 4. Staffing Requirements |  |  |  |  |  |
| Have the project staffing requirements been identified and documented? (This should include an allowance for vacations, promotions, and staff turn-over.) |  |  |  |  |  |
| Are staffing requirements consistent with the Work Breakdown Structure? |  |  |  |  |  |
| Are appropriate client & consulting skill levels and participation assigned to each task? |  |  |  |  |  |
| Has an appropriate project organization been defined for each phase of the project? |  |  |  |  |  |
| Does the staffing plan include a provision for the Senior Practice Director and Quality Assurance Manager? |  |  |  |  |  |
| Is there an organization chart showing the project reporting structure that includes both the client and consulting? |  |  |  |  |  |
| Does the project organization provide for senior project staff to review/supervise the work of less experienced staff, particularly in the initial phases? |  |  |  |  |  |
| Is the overall morale of the project team members positive? |  |  |  |  |  |
| Does the project organization include a provision for a project steering committee? |  |  |  |  |  |
| Are the appropriate client participants assigned to the steering committee? |  |  |  |  |  |
| Have staff shortfalls been identified? |  |  |  |  |  |
| Has appropriate action been taken? |  |  |  |  |  |
| Have client staffing commitments been documented? |  |  |  |  |  |
| Is the staffing plan identified by version number and date? |  |  |  |  |  |
| 5. Training Requirements |  |  |  |  |  |
| Has appropriate training been planned and scheduled for consulting staff? |  |  |  |  |  |
| Has appropriate training been planned for the client team members and support staff? |  |  |  |  |  |
| Has appropriate training been planned for the client end-users? |  |  |  |  |  |
| Do the training requirements for project team members include both project-related and non-project-related training? (Education, team building, other) |  |  |  |  |  |
| 6. Project Workplan |  |  |  |  |  |
| Does the Project WorkPlan reflect the contents of the Scope, Objectives, and Approach document? |  |  |  |  |  |
| Does the Project WorkPlan contain a Work Breakdown Structure (WBS)? |  |  |  |  |  |
| Does the Project WorkPlan contain Milestones and Deliverables? |  |  |  |  |  |
| Does the Project WorkPlan contain Staffing Requirements? |  |  |  |  |  |
| Does the Project WorkPlan contain Training Requirements? |  |  |  |  |  |
| Does the Project WorkPlan contain Facilities and Resource Requirements? |  |  |  |  |  |
| Does the Project WorkPlan contain a Project Schedule? |  |  |  |  |  |
| Does the Project WorkPlan contain a Resource Cost Plan? |  |  |  |  |  |
| Is the Project WorkPlan consistent with the real needs of the client? |  |  |  |  |  |
| Has the client reviewed and signed off on the plan? |  |  |  |  |  |
| 7. Facilities and Resource Requirements |  |  |  |  |  |
| Have facilities and resource requirements been defined for office space and equipment? |  |  |  |  |  |
| Have facilities and resource requirements been defined for development and production computer hardware? |  |  |  |  |  |
| Have facilities and resource requirements been defined for the test hardware platform? |  |  |  |  |  |
| Have facilities and resource requirements been defined for development software (tools, etc.)? |  |  |  |  |  |
| Have facilities and resource requirements been defined for a communications systems? |  |  |  |  |  |
| Have facilities and resource requirements been defined for backup and storage systems? |  |  |  |  |  |
| Have facilities and resource requirements been defined for support services? |  |  |  |  |  |
| Have responsibilities for the provision of facilities and resources been clearly defined and agreed to by the client? |  |  |  |  |  |
| Have the logistics and availability of all resources been considered in order to achieve a productive work environment? |  |  |  |  |  |
| Are adequate supplies available (tapes, diskettes, paper, etc.) |  |  |  |  |  |
| Does consulting or the client have responsibility for the maintenance of the systems? Have these assumptions been documented? |  |  |  |  |  |
| 8. Project Schedule |  |  |  |  |  |
| Is the project schedule consistent with the WBS and the staffing requirements? |  |  |  |  |  |
| Has the schedule been discussed with and agreed to by the client? |  |  |  |  |  |
| Is an appropriate project management package being utilized? |  |  |  |  |  |
| Have appropriate reports been prepared (Gantt, PERT, etc.)? |  |  |  |  |  |
| Is the project schedule identified by version number and date? |  |  |  |  |  |
| Has an initial baseline version been preserved? |  |  |  |  |  |
| 9. Finance Plan |  |  |  |  |  |
| Is the Finance Plan consistent with the WBS, project schedule, and staffing requirements? |  |  |  |  |  |
| Does the Finance Plan include both labor and expense items? |  |  |  |  |  |
| Is the Resource Cost Plan based on rates approved by consulting management? |  |  |  |  |  |
| Have expense policies for local and non-local resources been discussed with and agreed to by the client? |  |  |  |  |  |
| Have expense policies for local and non-local resources been documented? |  |  |  |  |  |
| Have billing rates and payment schedules been discussed with and agreed to by the client? |  |  |  |  |  |
| Have billing rates and payment schedules been discussed with and agreed to by the client if project extensions exist or consulting fees increase? |  |  |  |  |  |
| How effective has the staffing coordination been? |  |  |  |  |  |
| Was the client informed of staffing plans and changes? |  |  |  |  |  |
| How many times have resources been pulled or reassigned outside of the project (client and consulting)? |  |  |  |  |  |
| Have the resources outside consulting and the client been requested? |  |  |  |  |  |
| Have these resources been made available? |  |  |  |  |  |
| Have resources been consistently placed and oriented to the current project status? (No resource voids in the project history) |  |  |  |  |  |
| 10. Project Control Mechanisms |  |  |  |  |  |
| Is the project being conducted in an organized manner? |  |  |  |  |  |
| Is the project workplan updated on a regular basis? |  |  |  |  |  |
| Has the current task status been updated weekly? |  |  |  |  |  |
| Are project change request and scope control forms being used? |  |  |  |  |  |
| Are project control sheets being utilized? |  |  |  |  |  |
| Has responsibility for the input and review of time reporting data been assigned? |  |  |  |  |  |
| Are staffing requirements current? |  |  |  |  |  |
| Has the Finance Plan been updated to reflect changes in the work plan? |  |  |  |  |  |
| Are the Project Workplan and Finance Plan being reviewed regularly by consulting and client management? |  |  |  |  |  |
| Is the current project workplan realistic? |  |  |  |  |  |
| Is the project proceeding according to the plan? |  |  |  |  |  |
| Are project team members in agreement with the time requirements on the plans? |  |  |  |  |  |
| Is the project on schedule? |  |  |  |  |  |
| Is the project within budget (labor, expenses, etc.)? |  |  |  |  |  |
| Are receivables more than 30 days outstanding? |  |  |  |  |  |
| Is appropriate corrective action being taken to mitigate departures from the plan? |  |  |  |  |  |
| Are task assignment sheets being used? |  |  |  |  |  |
| Do project team members clearly understand their assignments? |  |  |  |  |  |
| Do project team members have supervisors or team leaders? |  |  |  |  |  |
| Do the supervisors provide adequate guidance to the project team members for general performance and project administration? |  |  |  |  |  |
| Are team members given guidance with respect to the conduct and documentation of tasks? |  |  |  |  |  |
| 11. Project Reporting Mechanisms |  |  |  |  |  |
| Are regular project progress reports being provided to and discussed with consulting management? |  |  |  |  |  |
| Were project progress reports distributed on a regular basis? |  |  |  |  |  |
| Did the project report highlight issues? |  |  |  |  |  |
| Did the project report highlight progress? |  |  |  |  |  |
| Did the project report highlight client actions? |  |  |  |  |  |
| Did the project report highlight consulting actions? |  |  |  |  |  |
| Did the project report highlight decisions? |  |  |  |  |  |
| Did the project report highlight financial budget? |  |  |  |  |  |
| Have the critical issues been noted and communicated to the client? |  |  |  |  |  |
| Are the project progress reports consistent with previously submitted reports? |  |  |  |  |  |
| Are the project progress reports substantiated by the current workplan? |  |  |  |  |  |
| Are regular project progress reports being provided to the client and consulting management? |  |  |  |  |  |
| Do the project progress reports follow the prescribed format? |  |  |  |  |  |
| Has the client been previously informed verbally of the contents of the reports? |  |  |  |  |  |
| Do the project progress reports document appropriate cost and labor hours? |  |  |  |  |  |
| Are regular project progress meetings held, and are appropriate client and consulting management present? |  |  |  |  |  |
| Are regular project steering committee meetings held, and are appropriate client and consulting management present? |  |  |  |  |  |
| Have meeting notes been taken for all formal discussions with the client? |  |  |  |  |  |
| Do they conform to consulting standards? |  |  |  |  |  |
| Have meeting minutes been sent to all participants with a request for comments and confirmation? |  |  |  |  |  |
| Do users, clients, project team members, and appropriate consulting management continue to understand the scope and goals of the project? |  |  |  |  |  |
| Is there sufficient user and client involvement in the project? |  |  |  |  |  |
| 12. Risk/ Issue Resolution |  |  |  |  |  |
| Have the critical risks/issues been assigned in order to get complete resolution? |  |  |  |  |  |
| Have escalated issues been handled effectively? |  |  |  |  |  |
| Have escalated issues been handled in a timely manner? |  |  |  |  |  |
| Have deliverables been controlled via client acceptance? |  |  |  |  |  |
| Were formal review and approvals scheduled and executed for milestone deliverables? |  |  |  |  |  |
| Has a risk and issue log been set up for the project? |  |  |  |  |  |
| Has an issue tracking utility been installed on the client system? |  |  |  |  |  |
| Is the project team trained on the use and reporting of the issue tracking system? |  |  |  |  |  |
| Are all important project issues recorded in the issue log? |  |  |  |  |  |
| Have issues been cross-referenced to other appropriate documentation? |  |  |  |  |  |
| Have all issues been assigned to someone for investigation and resolution? |  |  |  |  |  |
| Are issues being resolved on a timely basis? |  |  |  |  |  |
| Does the issue log support this timeliness? |  |  |  |  |  |
| Is there a formal process for bringing project risks to the attention of consulting management? |  |  |  |  |  |
| Is there a formal process for bringing project risks to the attention of client management? |  |  |  |  |  |
| Has a change control procedure been implemented for the project? (i.e., Change Request form) |  |  |  |  |  |
| Do the client and the project team clearly understand the change control procedures? |  |  |  |  |  |
| Is the steering committee set up to resolve requests for change that are out-of-scope ? |  |  |  |  |  |
| Have Oracle support procedures been discussed and documented? |  |  |  |  |  |
| Has the client been trained on the procedures? |  |  |  |  |  |
| Is a help desk required? |  |  |  |  |  |
| 13. Project Infrastructure |  |  |  |  |  |
| Has a project infrastructure been established to organize and store information? |  |  |  |  |  |
| Has the project team been introduced to the reference materials in the project infrastructure? |  |  |  |  |  |
| Has the project team been given responsibility for maintaining the project infrastructure? |  |  |  |  |  |
| Has an on-line library been established? |  |  |  |  |  |
| Does the on-line library have overwrite and security controls? |  |  |  |  |  |
| Has a central repository been made available for project working papers? |  |  |  |  |  |
| Does the central repository or project library hold the most recent workplan, schedule, task list, and deliverables? |  |  |  |  |  |
| Is a Site Log being utilized for organization charts? |  |  |  |  |  |
| Is there a Tar log, Help Desk log, and Site log? |  |  |  |  |  |
| Does the Site log include support procedures? |  |  |  |  |  |
| Does the Site log include Oracle Support contact sheets? |  |  |  |  |  |
| Does the Site log include RDBMS configuration? |  |  |  |  |  |
| Are the hardware and software resources documented in the project infrastructure? |  |  |  |  |  |
| Does the project infrastructure store all of the project policies and procedures? |  |  |  |  |  |
| Does the project infrastructure have a contents listing? |  |  |  |  |  |
| Does the project infrastructure contain a reference material contents listing? |  |  |  |  |  |
| Does the project infrastructure contain an orientation manual? |  |  |  |  |  |
| Does each project team member have a binder of working papers in the standard format? |  |  |  |  |  |
| Do the working papers demonstrate a high degree of attention to detail and a high level of professional conduct? |  |  |  |  |  |
| 14. Legal Considerations |  |  |  |  |  |
| Have all legal issues been properly evaluated? |  |  |  |  |  |
| Are project team members aware of all pertinent legal issues? |  |  |  |  |  |
| Is the contract that has been negotiated with the client representative of the actual work being performed? |  |  |  |  |  |
| Has Risk Analysis been performed at the beginning of the project? |  |  |  |  |  |
| Have all major risks identified during the Risk Analysis been addressed? |  |  |  |  |  |
| Have risk minimization techniques, estimates, and other approaches been used or applied to the project? |  |  |  |  |  |
| Have Risk Memoranda been written and distributed to consulting management? |  |  |  |  |  |

## Summary

| Project Management Summary | Yes | No | NA | % |
| --- | --- | --- | --- | --- |
| 1. Scope, Objectives, and Approach |  |  |  |  |
| 2. Work Breakdown Structure |  |  |  |  |
| 3. Milestones and Deliverables |  |  |  |  |
| 4. Staffing Requirements |  |  |  |  |
| 5. Training Requirements |  |  |  |  |
| 6. Project Plan |  |  |  |  |
| 7. Facilities and Resource Requirements |  |  |  |  |
| 8. Project Schedule |  |  |  |  |
| 9. Finance Plans |  |  |  |  |
| 10. Project Control Mechanisms |  |  |  |  |
| 11. Project Reporting Mechanisms |  |  |  |  |
| 12. Issue Resolution |  |  |  |  |
| 13. Project Infrastructure |  |  |  |  |
| 14. Legal Considerations |  |  |  |  |