PJM

CR.010 Project Start Up Checklist

<Company Long Name>

<Subject>

Author:	<Author>

Creation Date:	March 2, 1999

Last Updated:	XXX 0, 0000

Document Ref:	<Document Reference Number>

Version:	DRAFT 1A

- Title, Subject, Last Updated Date, Reference Number, and Version are marked by a Word Bookmark so that they can be easily reproduced in the header and footer of documents.  When you change any of these values, be careful not to accidentally delete the bookmark.  You can make bookmarks visible by selecting Tools->Options…View and checking the Bookmarks option in the Show region.

Approvals:

| <Approver 1> |  |
| --- | --- |
| <Approver 2> |  |

- To add additional approval lines, Press [Tab] from the last cell in the table above.

Copy Number	_____

- You can delete any elements of this cover page that you do not need for your document.  For example, Copy Number is only required if this is a controlled document and you need to track each copy that you distribute.

## Document Control

### Change Record

3

| Date | Author | Version | Change Reference |
| --- | --- | --- | --- |
| 2-Mar-99 | <Author> | Draft 1a | No Previous Document |

### Reviewers

| Name | Position |
| --- | --- |

### Distribution

| Copy No. | Name | Location |
| --- | --- | --- |
|  | Library Master | Project Library |
|  |  | Project Manager |

- The copy numbers referenced above should be written into the Copy Number space on the cover of each distributed copy.  If the document is not controlled, you can delete this table and the Copy Number label from the cover page.

Note To Holders:

If you receive an electronic copy of this document and print it out, please write your name on the equivalent of the cover page, for document control purposes.

If you receive a hard copy of this document, please write your name on the front cover, for document control purposes.

## Project Start Up Checklist

- Collect and compile all existing project documentation.

- Review the Knowledge Repository for reusable deliverables.

- Select and acquire Project Start Up team.

- Brief Start Up Team.

- Perform initial facilities assessment.

- Draft initial Project Management Plan with approach for Knowledge Management.

- Prepare initial draft of project standards.

- Define the project library structure and location with control procedures.

- Develop the time collection procedure and templates.

- Draft the initial version of the Project Orientation Guide.

- Meet with the client Project Manager, Project Sponsor, and any third party project managers.

- Create Project Library structure and procedures.  Include steps for submitting documents to the Knowledge Repository.

- Review the time collection procedures with the client Project Manager for approval.

- Develop and conduct workshop with the client and any third parties to define project roles and responsibilities.

- Conduct training on time collection procedures.

- Schedule the initial Project Steering Committee (Board) meeting.  This is the initial Project Progress Report.

- Develop and issue procedures for Issue Management, Scope Change Management, and Problem Management.  Update the Project Standards documents to contain these procedures.

- Prepare initial draft of the Scope, Objectives and Approach document.

- Draft the initial work breakdown structure for the project.

- Prepare a draft of the invoicing process.

- Document the role of the Project Steering Committee (Review Board).

- Review the Project Standards and Procedures for document management and control with the client.

- Present and review the invoicing procedures to the client for approval.

- Conduct the initial Project Steering Committee (Review Board) meeting providing the initial Progress Report and the Steering Committee Role.

- Collect and review Week One Time sheets.

- Present and review Scope, Objectives and Approach document to client and request approval.

- Develop the Assignment Terms of Reference.

- Review the processes for Issue Management, Change Control, and Problem Management with the client and request approval.

- Create profitability tracking spreadsheets.

- Review the first week’s time sheets with the client.

- Update the workplan (WBS) for progress and changes.

- Conduct a review of the original bid document with the project team.  Resolve any anomalies.

- Collect and Review Week Two Timesheets.

- Review the Invoicing Process with the client and request approval.

- Schedule regular Project Steering Committee Meetings and gain approval from the client.

- Determine resource requirements.

- Prepare the final version of the Project Orientation Guide.

- Prepare a draft of the monthly reports and review with the client for approval.

- Collect and review Week Three Timesheets.

- Conduct review of the Project Management Plan by the Project Team.

- Develop content and schedule the Project Kickoff Meeting.  Obtain approval from the client.

- Establish dates for Project Healthchecks, audits, and Knowledge Management reviews.  Include all of these in the project WBS.

- Review the Project Management Plan with the client for approval.

- Distribute the Project Orientation Guide.

- Conduct the Project Kickoff Meeting.

- Collect and review Week Four Timesheets.

- Publish the Project Management Plan.

- Review initial invoice with the client.

- Conduct the first Project Review.

- Issue the first Project Status Report to internal Oracle recipients and the client.